# PHISHING SIMULATION

# Authorization, Scope and Planning

## 1. Introduction

Phishing is one of the common methods used by attackers to trick users into revealing information, clicking malicious links, or interacting with fraudulent messages. Security awareness training helps employees recognize these threats and respond to them safely.

The first phase of this project focuses on defining the objective, scope, authorization conditions, participants, safety requirements, and planned methodology for a controlled phishing-awareness simulation.

The project will use GoPhish, an open-source phishing simulation platform, to create and monitor a controlled awareness campaign.

The simulation is intended for educational and security-awareness purposes only.

## 2. Project Objective

The main objective of this project is to educate Internee.pk's team about phishing attacks and evaluate their ability to identify and avoid suspicious emails.

The simulation is designed to determine whether participants can:

- Recognize common phishing indicators.

- Identify suspicious email messages.

- Avoid interacting with suspicious links.

- Recognize unusual requests for information.

- Report suspicious emails through the appropriate process.

- Understand the security risks associated with phishing attacks.

The results will be used to identify areas where additional security-awareness training may be useful.

## 3. Project Scope

The project will focus on a controlled phishing-awareness simulation using GoPhish.

| Category | Details |
| --- | --- |
| Organization | Internee.pk |
| Project Type | Phishing Awareness Simulation |
| Primary Tool | GoPhish |
| Initial Testing | Controlled test accounts |
| Employee Testing | Only when appropriate permission and approved email data are available |
| Email Type | Simulated phishing-awareness email |
| Tracking | Delivery, opening, and simulated link interaction |
| Credential Collection | Not permitted |
| Malware Distribution | Not permitted |
| Main Purpose | Security awareness and training |

The simulation will remain limited to the defined testing environment and approved participants.

## 4. Authorization Conditions

The project instructions provided by Internee.pk specify that an internal email list may be used with prior permission.

No separate employee email list or individual written permission has been provided with the project instructions at the time of preparing this documentation.

Therefore, the initial implementation and testing will be performed using controlled test accounts.

If an internal employee email list is later provided, its use will require the appropriate permission before sending any simulated phishing emails to employees.

No unauthorized external email addresses will be targeted.

## 5. Participants and Target Data

The intended target group for the awareness activity is Internee.pk's team.

However, employee email addresses are considered controlled organizational data. Therefore, the project will not independently obtain or use employee email addresses.

For initial testing, test accounts will be used to verify the GoPhish configuration and campaign functionality.

If approved internal email data becomes available, only the required information will be used for the simulation.

## 6. Data Protection and Privacy

Protecting participant information is an important part of the project.

The simulation will focus on awareness-related interaction metrics rather than collecting sensitive information.

The following information will not be collected:

- Real passwords

- Password hashes

- MFA or OTP codes

- Session cookies

- Banking information

- Personal confidential information

- Authentication tokens

- Other sensitive credentials

The simulation may record basic campaign metrics such as:

- Email delivery status

- Email opening

- Simulated link clicks

- Reporting of the simulated phishing email, where supported

Any collected campaign information will be used only for security-awareness analysis.

## 7. Phishing Simulation Safety Rules

The following rules will be followed during the project:

- The simulation will be conducted only within the approved scope.

- Initial testing will use controlled test accounts.

- Employee email addresses will only be used when appropriate permission has been obtained.

- No real passwords or authentication credentials will be collected.

- No MFA/OTP codes will be requested or stored.

- No malware will be distributed.

- No malicious executable files will be attached to simulation emails.

- The simulation will not attempt to compromise user accounts.

- Participant information will be handled confidentially.

- Campaign results will be used for security-awareness and training purposes.

## 8. Planned Phishing Scenario

A realistic but controlled phishing scenario will be developed for the awareness campaign.

The simulated email will imitate a common phishing situation, such as a request to verify an account or review an important security notification.

The message will be designed to demonstrate common phishing indicators, including:

- Urgent or unusual requests

- Suspicious links

- Requests for account verification

- Unexpected security notifications

- Social-engineering techniques

The simulation will not request or store the participant's real password or other sensitive authentication information.

## 9. Monitoring and Analysis

GoPhish will be used to monitor the campaign and generate basic awareness metrics.

The following metrics may be analyzed:

### Email Delivery Rate

The percentage of campaign emails successfully delivered.

Formula:

Delivery Rate = Delivered Emails ÷ Sent Emails × 100

### Email Open Rate

The percentage of delivered emails that were opened.

Formula:

Open Rate = Opened Emails ÷ Delivered Emails × 100

### Click Rate

The percentage of recipients who interacted with the simulated phishing link.

Formula:

Click Rate = Link Clicks ÷ Delivered Emails × 100

### Report Rate

Where reporting functionality is available, the percentage of participants who reported the simulated phishing email.

Formula:

Report Rate = Reported Emails ÷ Delivered Emails × 100

These metrics will help identify areas for improvement in phishing awareness.

## 10. Tools and Resources

### GoPhish

GoPhish is the primary tool selected for this project. It provides functionality for creating controlled phishing-awareness campaigns, managing recipients, sending simulation emails, tracking interactions, and analyzing campaign results.

### Test Email Accounts

Controlled test accounts will be used during the initial configuration and testing stage.

### Project Documentation

Screenshots and campaign results will be collected as evidence of the work performed during the project.

## 11. Expected Outcomes

After completing the phishing-awareness simulation, the project is expected to provide:

- A working GoPhish simulation environment.

- A controlled phishing-awareness campaign.

- Basic campaign interaction statistics.

- Identification of common phishing-awareness gaps.

- Security-awareness recommendations.

- A final security-awareness report.

- Evidence screenshots documenting the implementation.

The results can be used to support future employee security-awareness training.